US

[TEAM OneTen]

**[Aromy Software]**

**Business System - ITERATION 2 Report**

**[VERSION 1]**



**PREPARED BY**

* Rui Qin 30874157
* Shangqian Du 31121632
* Pei Ern Cassandra Tong 31509509
* Eugene Aquino 27841898
* Daniel Phelan 29732638

[ 11th September , 2022 ]

# INTRODUCTION

This report aims to provide an overview of the deliverables in the second iteration. The overall project goal is to deliver a functional website for Aromy to efficiently manage its business. In this iteration, we will be focusing on building onto the current system to develop more functionalities to streamline the business processes and provide a baseline for future growth and expansion. Whilst further developing on some of the functionalities made in Iteration 1, improving these processes and fleshing these concepts into more practical functionalities.

The main components of this report includes:

1. An overview of the business requirements for iteration 2
   1. Build on previous functionality from Iteration 1
2. The personas of the users involved in this iteration
3. A project timeline scheduled with the dates for team meetings and review iteration
4. Feedback Notes after the presentation

| CURRENT ITERATION OVERVIEW | |
| --- | --- |
|  | **Customer User Interface** |
| 1.1 | View products |
| 1.1.1 | Create orders |
| 1.1.2 | Manual Order Payment (Offline process) |
| 1.2 | Customer Account |
| 1.2.1 | Login/Logout |
|  |  |
|  | **Admin User Interface** |
| 2.1 | Expand on the inventory page |
| 2.1.1 | Automated deduction to the SOH when an order is made |
| 2.1.2 | Expand upon the low stock re-order report (add on update SOH) |
|  |  |
| 2.2 | Develop the order page |
| 2.2.1 | Manually send email after the order is paid by the customer |

# ITERATION TIMELINE

| FORMAL MEETINGS | DATE | ATTENDEES |
| --- | --- | --- |
| Iteration 2 Presentation | 12th September 2022 | Livia (Product Owner) & Team OneTen (All members) |
| Iteration handover for acceptance and integrity testing | 3rd October 2022 | Livia (Product Owner) & Team OneTen (All members) |
| Retrospective Artifacts Submitted | 10th October 2022 | Livia (Product Owner) & Team OneTen (All members) |
| Post-Implementation Review | 10th October 2022 | Livia (Product Owner) & Team OneTen (All members) |

# 

# PERSONAS

# 

# 

# 

# 

# 

# 

# 

# 

# 

# CLIENT FEEDBACK

# SUMMARY

Please contact the team or the client liaison with any questions or concerns you may have after seeing the showcase of your product. We are delighted to adjust or fulfill your business needs. We are looking forward to our next meeting to understand more about your business requirements.

Cassandra Tong,

Client Liaison

[pton0008@student.monash.edu](mailto:pton0008@student.monash.edu)

On behalf of team OneTen.